# PART 1 - GENERAL

1.01 	RELATED DOCUMENTS

1.   	Drawings and general provisions of Contract, including General  Conditions and Division 1 Specifications sections, apply to work of this section.

1.02 	REQUIRED SCHEDULE OF VALUES

1.	The Contract shall submit a schedule of values prior to his first application.  Refer to Section 00 72 16 - General Conditions.  Itemize schedule of values per separate school locations, when applicable.

2.	The schedule of values (updated and revised) shall be submitted on the application form for partial or final payment furnished by the RCSD Design Group.

1.03	PAYMENTS

1.	All applications for partial or final payment shall be submitted in duplicate only on forms furnished by the RCSD Design Group.

2.     All applications for monthly and/or final payment must include certified payroll records for each week included in that payment period for all contractors and subcontractors.  Form F of the MWBE program shall also be included with each payment application.  Contractors and subcontractors are required to keep original payroll records or transcripts for a period of three years from date of final payment.

3.	All applications for partial payment submitted for approval that include stored materials shall include a Certificate of Stored Materials indicating an itemized value of the materials stored, the location the materials are stored at and referring to the project name and date of inventory.  Materials stored off site must be either in a bonded warehouse or a storage facility owned by the Contractor. A rider from the Contractor's insurance company to cover off-site material is also required.  Submit along with the payment request evidence of adequate insurance.  Refer to Section 00 72 16 - General Conditions, for other conditions pertaining to payment of stored materials; the above requirements do not supersede those in the General Conditions.

4.	Payments by District and Contractor shall be in accordance with Section 00 72 16 - General Conditions.

5.	Submit along with the final payment request all required documentation, including Warranty Agreements, No Asbestos Statement, Operating Manuals, Release of Liens Affidavit, Consent of Surety, Contractor's Certification and Subcontractor's Certification.

END OF SECTION